AI Voice Agent — MVP Execution Plan

Week 1: Infrastructure & Pipeline  |  Week 2: Conversation Logic

Prerequisites — Before Day 1

Gather all API credentials and confirm local tooling before writing a single line of code.

API Keys Required

| Service | Where to Get It | Used For |
| --- | --- | --- |
| Anthropic | console.anthropic.com | Claude Sonnet 4.6 LLM |
| Deepgram | console.deepgram.com | Streaming speech-to-text |
| ElevenLabs | elevenlabs.io/app/settings | Text-to-speech streaming |
| Redis | Local Docker (no key needed) | Session memory — Week 2 |

Local Tooling Required

Python 3.11+ — confirm with: python --version

Docker Desktop — running and accessible

ngrok — for exposing localhost to browser/mobile during testing

VS Code (recommended) with Python and Docker extensions

Add all keys to a .env file in the project root (never commit this file).

File: .env  (project root)

# .env

ANTHROPIC_API_KEY=sk-ant-...

DEEPGRAM_API_KEY=...

ELEVENLABS_API_KEY=...

ELEVENLABS_VOICE_ID=21m00Tcm4TlvDq8ikWAM   # Rachel — change to preferred voice

REDIS_URL=redis://localhost:6379

WEEK 1 — Infrastructure & Pipeline

Goal: a working end-to-end voice loop. Speak into a browser, hear a Claude-generated response within 1.5 seconds.

Day 1 — Project Scaffold, FastAPI App, Docker

Create the full directory structure first. Every file created on Days 2–5 slots into this skeleton.

Project Structure

voice-agent/

backend/

main.py              # FastAPI entrypoint

config.py            # Env vars via pydantic-settings

routes/

__init__.py

voice.py           # WebSocket audio endpoint  (Day 5)

health.py          # GET /health

services/

__init__.py

stt.py             # Deepgram client           (Day 2)

tts.py             # ElevenLabs client         (Day 3)

llm.py             # Claude client             (Day 4)

memory.py          # Redis session manager     (Week 2)

tools/

__init__.py

router.py          # Tool call dispatcher      (Week 2)

models/

schemas.py         # Pydantic request/response models

frontend/

index.html           # Voice widget UI

voice.js             # WebRTC / MediaRecorder / WebSocket

docker-compose.yml

Dockerfile

requirements.txt

.env                   # Never commit

.env.example           # Commit this as a template

Tasks

☐ Create directory structure above (mkdir commands or IDE)

☐ Write requirements.txt with all dependencies

☐ Write config.py — load all env vars via pydantic BaseSettings

☐ Write main.py — FastAPI app, include routers, CORS, startup event

☐ Write health.py — GET /health returns {"status": "ok"}

☐ Write Dockerfile and docker-compose.yml

☐ Run docker compose up and confirm /health returns 200

File: requirements.txt

# requirements.txt

fastapi==0.115.0

uvicorn[standard]==0.30.6

websockets==13.0

anthropic==0.34.0

deepgram-sdk==3.7.0

elevenlabs==1.9.0

redis[hiredis]==5.0.8

pydantic-settings==2.4.0

python-dotenv==1.0.1

httpx==0.27.2

File: backend/config.py

# config.py

from pydantic_settings import BaseSettings

class Settings(BaseSettings):

ANTHROPIC_API_KEY: str

DEEPGRAM_API_KEY: str

ELEVENLABS_API_KEY: str

ELEVENLABS_VOICE_ID: str = "21m00Tcm4TlvDq8ikWAM"

REDIS_URL: str = "redis://localhost:6379"

class Config:

env_file = ".env"

settings = Settings()

File: backend/main.py

# main.py

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from routes.health import router as health_router

from routes.voice  import router as voice_router

app = FastAPI(title="AI Voice Agent")

app.add_middleware(CORSMiddleware, allow_origins=["*"],

allow_methods=["*"], allow_headers=["*"])

app.include_router(health_router)

app.include_router(voice_router)

File: docker-compose.yml

# docker-compose.yml

services:

api:

build: .

ports: ["8000:8000"]

env_file: .env

depends_on: [redis]

volumes: ["./backend:/app"]

command: uvicorn main:app --host 0.0.0.0 --port 8000 --reload

redis:

image: redis:7-alpine

ports: ["6379:6379"]

⚠  Note: Test: curl http://localhost:8000/health  →  {"status":"ok"}  before moving to Day 2.

Day 2 — Deepgram STT (Streaming Speech-to-Text)

Deepgram Nova-2 delivers transcripts in ~200 ms via a persistent WebSocket. We open one Deepgram connection per user session and stream raw audio bytes into it.

Tasks

☐ Create Deepgram account and copy API key to .env

☐ Write services/stt.py — DeepgramSTT class with async streaming

☐ Configure Nova-2 with VAD events and utterance end detection

☐ Write a standalone test script: pipe a .wav file and print transcripts

☐ Confirm final transcripts print cleanly before wiring to WebSocket

File: backend/services/stt.py

# services/stt.py

from deepgram import DeepgramClient, LiveTranscriptionEvents, LiveOptions

class DeepgramSTT:

def __init__(self, api_key: str):

self.client = DeepgramClient(api_key)

async def connect(self, on_final, on_speech_start, on_utterance_end):

conn = self.client.listen.asynclive.v("1")

conn.on(LiveTranscriptionEvents.Transcript,   on_final)

conn.on(LiveTranscriptionEvents.SpeechStarted, on_speech_start)

conn.on(LiveTranscriptionEvents.UtteranceEnd, on_utterance_end)

options = LiveOptions(

model="nova-2",

language="en-US",

smart_format=True,

interim_results=True,    # partial transcripts while speaking

utterance_end_ms="1000", # silence threshold before UtteranceEnd fires

vad_events=True,         # enables SpeechStarted event (needed for barge-in)

endpointing=300,         # ms of silence to finalize a sentence

)

await conn.start(options)

return conn

async def send(self, conn, audio_bytes: bytes):

await conn.send(audio_bytes)

async def finish(self, conn):

await conn.finish()

⚠  Note: Deepgram fires two transcript events: interim (is_final=False, use for display) and final (is_final=True, use to trigger the LLM). Only act on is_final=True.

Day 3 — ElevenLabs TTS (Sentence-Level Streaming)

ElevenLabs Turbo v2 model delivers the first audio chunk in ~300 ms. We stream text sentence-by-sentence rather than waiting for the full LLM response — this is the key to low perceived latency.

Tasks

☐ Create ElevenLabs account, select a voice, copy Voice ID to .env

☐ Write services/tts.py — ElevenLabsTTS class with async generator

☐ Use eleven_turbo_v2 model (lowest latency) and mp3_44100_128 format

☐ Write a standalone test: synthesize "Hello, how can I help you?" and save to test.mp3

☐ Play test.mp3 and confirm audio quality before wiring to WebSocket

File: backend/services/tts.py

# services/tts.py

from elevenlabs.client import ElevenLabs

from typing import AsyncGenerator

class ElevenLabsTTS:

def __init__(self, api_key: str, voice_id: str):

self.client  = ElevenLabs(api_key=api_key)

self.voice_id = voice_id

async def synthesize(self, text: str) -> AsyncGenerator[bytes, None]:

"""Yields audio chunks as they arrive — call once per sentence."""

audio_stream = self.client.generate(

text=text,

voice=self.voice_id,

model="eleven_turbo_v2",   # fastest model

stream=True,

output_format="mp3_44100_128",

)

for chunk in audio_stream:

if chunk:

yield chunk

⚠  Note: ElevenLabs charges per character, not per call. Keep LLM responses concise (1-3 sentences) in the system prompt to control cost and keep responses conversational.

Day 4 — Claude Sonnet 4.6 LLM Integration

Claude handles both response generation and tool/intent routing via function calling. We use streaming so the first sentence reaches TTS before the full response is complete.

Tasks

☐ Confirm Anthropic API key in .env

☐ Write services/llm.py — ClaudeLLM class with async streaming

☐ Define placeholder SYSTEM_PROMPT (full prompt designed on Week 2, Day 1)

☐ Add tool_use detection in the stream — yield text tokens OR tool call blocks

☐ Test: send a hardcoded message list and print streamed tokens to console

☐ Confirm text streams token-by-token before wiring to TTS

File: backend/services/llm.py

# services/llm.py

import anthropic

from typing import AsyncGenerator

SYSTEM_PROMPT = """You are a helpful AI voice assistant.

Keep all responses under 2 sentences. This is a voice call — be concise.

"""

class ClaudeLLM:

def __init__(self, api_key: str):

self.client = anthropic.Anthropic(api_key=api_key)

self.model  = "claude-sonnet-4-6"

async def respond(

self,

messages: list,

system: str = SYSTEM_PROMPT,

tools: list = None,

) -> AsyncGenerator[dict, None]:

"""

Yields dicts: {"type": "text", "text": "..."}

or {"type": "tool_use", "name": "...", "input": {...}}

"""

kwargs = dict(model=self.model, max_tokens=512,

system=system, messages=messages)

if tools:

kwargs["tools"] = tools

with self.client.messages.stream(**kwargs) as stream:

for event in stream:

if hasattr(event, "type"):

if event.type == "content_block_delta":

delta = event.delta

if hasattr(delta, "text"):

yield {"type": "text", "text": delta.text}

elif event.type == "content_block_stop":

block = event.content_block if hasattr(event,"content_block") else None

if block and block.type == "tool_use":

yield {"type": "tool_use",

"name": block.name,

"input": block.input}

Day 5 — WebSocket Audio Endpoint  (Wire the Pipeline)

This is the integration day. The WebSocket endpoint in voice.py connects Deepgram → Claude → ElevenLabs into one real-time loop. Audio bytes flow in from the browser; audio bytes flow out as the agent speaks.

Tasks

☐ Write routes/voice.py — WebSocket endpoint at /ws/voice/{session_id}

☐ On each final Deepgram transcript: append to messages list, call LLM

☐ Accumulate LLM text tokens into sentences, flush each sentence to TTS

☐ Stream TTS audio chunks back over the WebSocket as binary frames

☐ Handle WebSocketDisconnect cleanly — close Deepgram connection

File: backend/routes/voice.py

# routes/voice.py  (core pipeline — simplified for clarity)

from fastapi import APIRouter, WebSocket, WebSocketDisconnect

import asyncio, uuid

from services.stt import DeepgramSTT

from services.tts import ElevenLabsTTS

from services.llm import ClaudeLLM, SYSTEM_PROMPT

from config import settings

router = APIRouter()

SENTENCE_ENDINGS = {".","!","?","\n"}

@router.websocket("/ws/voice/{session_id}")

async def voice_ws(websocket: WebSocket, session_id: str):

await websocket.accept()

messages  = []

stt = DeepgramSTT(settings.DEEPGRAM_API_KEY)

tts = ElevenLabsTTS(settings.ELEVENLABS_API_KEY, settings.ELEVENLABS_VOICE_ID)

llm = ClaudeLLM(settings.ANTHROPIC_API_KEY)

async def on_final(result, **kwargs):

t = result.channel.alternatives[0].transcript

if not result.is_final or not t.strip():

return

messages.append({"role": "user", "content": t})

await generate_and_speak()

async def generate_and_speak():

buf = ""

full_response = ""

async for chunk in llm.respond(messages):

if chunk["type"] == "text":

buf += chunk["text"]

full_response += chunk["text"]

if buf[-1] in SENTENCE_ENDINGS and len(buf.strip()) > 10:

async for audio in tts.synthesize(buf.strip()):

await websocket.send_bytes(audio)

buf = ""

if buf.strip():  # flush remainder

async for audio in tts.synthesize(buf.strip()):

await websocket.send_bytes(audio)

messages.append({"role": "assistant", "content": full_response})

dg = await stt.connect(on_final,

on_speech_start=lambda *a,**k: None,

on_utterance_end=lambda *a,**k: None)

try:

while True:

data = await websocket.receive_bytes()

await stt.send(dg, data)

except WebSocketDisconnect:

await stt.finish(dg)

Days 6–7 — Frontend Widget + End-to-End Testing

Build the minimal browser widget that captures microphone audio and streams it over the WebSocket. Test the full loop: speak → see transcript → hear response.

Tasks

☐ Write frontend/index.html — single page with Connect / Disconnect button

☐ Write frontend/voice.js — MediaRecorder API streams PCM to WebSocket

☐ Play incoming binary WebSocket frames (TTS audio) via Web Audio API

☐ Run ngrok http 8000 and open the URL on mobile to test mic + speaker

☐ Measure round-trip latency (time from speech end to first audio byte back)

☐ Log latency to console; target < 1.5 s; adjust endpointing if needed

File: frontend/index.html

<!-- frontend/index.html -->

<!DOCTYPE html><html><head><title>Voice Agent Test</title></head>

<body>

<button id="btn">Connect</button>

<div id="log"></div>

<script src="voice.js"></script>

</body></html>

File: frontend/voice.js

// frontend/voice.js

const SESSION_ID = crypto.randomUUID();

const WS_URL = `ws://localhost:8000/ws/voice/${SESSION_ID}`;

let ws, mediaRecorder, audioCtx;

document.getElementById("btn").onclick = async () => {

audioCtx = new AudioContext({ sampleRate: 16000 });

const stream = await navigator.mediaDevices.getUserMedia({ audio: true });

ws = new WebSocket(WS_URL);

ws.binaryType = "arraybuffer";

// Send mic audio to server

mediaRecorder = new MediaRecorder(stream, { mimeType: "audio/webm" });

mediaRecorder.ondataavailable = e => { if (ws.readyState===1) ws.send(e.data); };

mediaRecorder.start(250);  // send every 250 ms

// Play back TTS audio received from server

ws.onmessage = async (e) => {

const arrayBuf = e.data;

const decoded  = await audioCtx.decodeAudioData(arrayBuf);

const src = audioCtx.createBufferSource();

src.buffer = decoded;

src.connect(audioCtx.destination);

src.start();

};

};

⚠  Note: Deepgram expects linear PCM audio. If MediaRecorder sends webm/opus, Deepgram handles transcoding automatically with Nova-2. For best accuracy, request audio/webm;codecs=opus in MediaRecorder options.

End-of-Week Checkpoint — All boxes must pass before moving on

☐  docker compose up starts without errors

☐  GET /health returns 200 in < 50 ms

☐  Deepgram receives audio and prints final transcripts to console

☐  ElevenLabs synthesizes test sentence and audio file plays correctly

☐  Claude streams a response to a hardcoded message list

☐  WebSocket endpoint at /ws/voice/{id} accepts a connection

☐  Speaking into the browser triggers a spoken AI response within 2 seconds

☐  Console logs show all three stages: STT transcript, LLM text, TTS bytes

WEEK 2 — Conversation Logic

Goal: the agent remembers context, handles interruptions gracefully, detects intent, and routes to the correct tool automatically.

Day 1 — Agent Persona & System Prompt Engineering

The system prompt is the most important single file in the project. A well-engineered prompt prevents hallucination, enforces voice-appropriate brevity, and defines exactly what the agent can and cannot do.

Tasks

☐ Define the agent name, company context, and primary role

☐ Set a strict brevity rule: 1–3 sentences maximum per response (voice, not text)

☐ List capabilities explicitly — what the agent CAN do

☐ List boundaries explicitly — what the agent should NOT do or make up

☐ Define escalation language — exact phrasing when routing to a human

☐ Run 10 test conversations through the prompt; refine based on output quality

☐ Move SYSTEM_PROMPT from llm.py to a dedicated prompts.py for easy editing

File: backend/prompts.py

# backend/prompts.py

SYSTEM_PROMPT = """

You are Aria, a professional AI assistant for [Company Name].

## Persona

Warm, concise, and confident. Never robotic. Never say "As an AI..." or

"I cannot...". If you cannot help, say so simply and offer an alternative.

## Critical voice rule

This is a PHONE CALL. Every response must be 1 to 3 short sentences.

Never use bullet points, headers, or lists. Speak naturally.

## What you can do

- Answer questions about our products and services

- Book appointments (use the book_appointment tool)

- Look up customer information (use the lookup_customer tool)

- Search internal knowledge base (use the search_knowledge_base tool)

- Transfer to a human agent (use the handoff_to_human tool)

## What you must NOT do

- Never invent facts, prices, or policies

- Never share other customers information

- If unsure, say: "Let me check on that for you" and use search_knowledge_base

## Escalation

If the user asks to speak to a person, says they are frustrated, or asks

something you cannot answer, call handoff_to_human immediately.

"""

⚠  Note: Iterate the prompt after each Day 1 test run. The first draft is never the final draft. Keep a prompt changelog in a comments section at the top of prompts.py.

Day 2 — Redis Session Memory (Conversation History)

Without memory, every user turn starts a fresh conversation — the agent forgets what was said 2 seconds ago. Redis stores the last N turns per session with a 30-minute TTL.

Tasks

☐ Confirm Redis container is running (already in docker-compose.yml from Week 1)

☐ Write services/memory.py — SessionManager class

☐ get_history() — returns list of {role, content} dicts for the session

☐ add_turn() — appends a turn and trims to max_turns sliding window

☐ clear() — called on call end or explicit reset

☐ Replace the local messages list in voice.py with SessionManager calls

☐ Test: make 15 turns, confirm only the last 10 are returned

File: backend/services/memory.py

# services/memory.py

import json

import redis.asyncio as aioredis

class SessionManager:

def __init__(self, redis_url: str, max_turns: int = 10, ttl: int = 1800):

self.redis     = aioredis.from_url(redis_url, decode_responses=True)

self.max_turns = max_turns   # user+assistant pairs

self.ttl       = ttl         # seconds before session expires

def _key(self, session_id: str) -> str:

return f"session:{session_id}:history"

async def get_history(self, session_id: str) -> list:

raw = await self.redis.get(self._key(session_id))

return json.loads(raw) if raw else []

async def add_turn(self, session_id: str, role: str, content: str) -> list:

history = await self.get_history(session_id)

history.append({"role": role, "content": content})

# Sliding window: keep last max_turns user+assistant pairs

max_messages = self.max_turns * 2

if len(history) > max_messages:

history = history[-max_messages:]

await self.redis.setex(

self._key(session_id), self.ttl, json.dumps(history)

)

return history

async def clear(self, session_id: str):

await self.redis.delete(self._key(session_id))

Update voice.py to use SessionManager:

Changes to: backend/routes/voice.py

# In voice_ws() — replace local messages list with SessionManager

from services.memory import SessionManager

from config import settings

mem = SessionManager(settings.REDIS_URL)

# In on_final():

history = await mem.add_turn(session_id, "user", transcript)

# Pass history to LLM instead of local messages list:

async for chunk in llm.respond(history):

...

# After full response generated:

await mem.add_turn(session_id, "assistant", full_response)

Day 3 — VAD & Barge-In Interrupt Handling

Barge-in detection lets the user interrupt the agent mid-sentence — just like a real conversation. Without it, the agent robotically finishes its response before listening again.

Tasks

☐ Add conversation state machine: IDLE → LISTENING → PROCESSING → SPEAKING → LISTENING

☐ Handle Deepgram SpeechStarted event — if state is SPEAKING, cancel active TTS task

☐ Handle Deepgram UtteranceEnd event — trigger LLM response generation

☐ Wrap generate_and_speak() in asyncio.Task so it can be cancelled mid-stream

☐ Send a WebSocket control message {"type":"agent_stopped"} to browser on barge-in

☐ Test: start speaking while agent is mid-response and confirm it stops immediately

Changes to: backend/routes/voice.py

# State machine added to voice_ws() in routes/voice.py

from enum import Enum

import asyncio

class State(str, Enum):

IDLE       = "idle"

LISTENING  = "listening"

PROCESSING = "processing"

SPEAKING   = "speaking"

state    = State.IDLE

tts_task = None   # holds the current asyncio.Task for TTS streaming

async def on_speech_start(result, **kwargs):

nonlocal state, tts_task

if state == State.SPEAKING and tts_task and not tts_task.done():

tts_task.cancel()              # barge-in: cut the agent off

await websocket.send_json({"type": "agent_stopped"})  # tell browser

state = State.LISTENING

async def on_utterance_end(result, **kwargs):

nonlocal state, tts_task

if state == State.LISTENING:

state    = State.PROCESSING

tts_task = asyncio.create_task(generate_and_speak())

await tts_task

state = State.LISTENING

# Replace on_final() trigger with on_utterance_end() for production.

# on_final() is fine for testing but UtteranceEnd gives cleaner turn detection.

⚠  Note: UtteranceEnd fires after utterance_end_ms of silence (set to 1000 ms in Deepgram options). Reduce to 700 ms for a snappier feel; increase to 1200 ms if users get cut off mid-thought.

Day 4 — Intent Detection via LLM Function Calling

Instead of a separate intent classifier, Claude detects intent and routes to the correct tool as part of normal response generation. Define tool schemas; Claude calls them automatically when the user intent matches.

Tasks

☐ Write tool schemas in Anthropic function-calling format

☐ Add 4 tools: search_knowledge_base, book_appointment, lookup_customer, handoff_to_human

☐ Pass tools list to ClaudeLLM.respond() in voice.py

☐ Handle tool_use blocks yielded from the LLM stream in generate_and_speak()

☐ Execute the tool call via ToolRouter (Day 5), inject result into messages as tool_result

☐ Re-call LLM with tool_result so Claude generates a final spoken response

☐ Test each intent: say "book an appointment", "what are your hours", "speak to a human"

File: backend/tools/definitions.py

# backend/tools/definitions.py

TOOLS = [

{

"name": "search_knowledge_base",

"description": "Search internal documents (FAQs, product info, policies) to answer user questions.",

"input_schema": {

"type": "object",

"properties": {

"query": {"type": "string", "description": "The user question to search for"}

},

"required": ["query"]

}

},

{

"name": "book_appointment",

"description": "Book or schedule an appointment for the caller.",

"input_schema": {

"type": "object",

"properties": {

"name":   {"type": "string", "description": "Caller full name"},

"date":   {"type": "string", "description": "Requested date YYYY-MM-DD"},

"time":   {"type": "string", "description": "Requested time HH:MM"},

"reason": {"type": "string", "description": "Purpose of appointment"}

},

"required": ["name"]

}

},

{

"name": "lookup_customer",

"description": "Look up an existing customer record by phone or email.",

"input_schema": {

"type": "object",

"properties": {

"identifier": {"type": "string", "description": "Phone number or email address"}

},

"required": ["identifier"]

}

},

{

"name": "handoff_to_human",

"description": "Transfer the caller to a live human agent. Use when the user is frustrated, asks for a person, or the issue is beyond scope.",

"input_schema": {

"type": "object",

"properties": {

"reason": {"type": "string", "description": "Brief reason for escalation"}

},

"required": ["reason"]

}

},

]

Day 5 — Tool Call Routing Framework

The ToolRouter decouples intent detection (Claude) from execution (Python functions). Each tool is a registered async function. Week 3 replaces stub implementations with real API calls.

Tasks

☐ Write tools/router.py — ToolRouter class with @register decorator

☐ Write stub handlers for all 4 tools (realistic placeholder responses)

☐ In generate_and_speak(): detect tool_use block from LLM, call router.execute()

☐ Append tool_result to messages, re-call LLM for final spoken response

☐ Test complete flow: "book an appointment" → tool called → confirmation spoken

☐ Test handoff: "I want to speak to a human" → handoff_to_human called → graceful close

File: backend/tools/router.py

# tools/router.py

from typing import Callable

class ToolRouter:

def __init__(self):

self._registry: dict[str, Callable] = {}

def register(self, name: str):

def decorator(fn):

self._registry[name] = fn

return fn

return decorator

async def execute(self, tool_name: str, tool_input: dict) -> str:

handler = self._registry.get(tool_name)

if not handler:

return f"Tool {tool_name!r} is not available."

try:

return await handler(**tool_input)

except Exception as e:

return f"The action could not be completed: {e}"

# ── Stub tool handlers (replace with real APIs in Week 3) ─────────────

tool_router = ToolRouter()

@tool_router.register("search_knowledge_base")

async def search_knowledge_base(query: str) -> str:

# Week 3: replace with ChromaDB / Pinecone RAG lookup

return "I found some information about that. [RAG integration coming in Week 3]"

@tool_router.register("book_appointment")

async def book_appointment(name: str, date: str = "", time: str = "", **kwargs) -> str:

# Week 3: replace with Google Calendar API call

return f"Got it, {name}. I have noted your request for {date} at {time}. [Calendar integration coming in Week 3]"

@tool_router.register("lookup_customer")

async def lookup_customer(identifier: str) -> str:

# Week 3: replace with CRM API call

return f"I looked up {identifier}. [CRM integration coming in Week 3]"

@tool_router.register("handoff_to_human")

async def handoff_to_human(reason: str) -> str:

return "HANDOFF"   # Sentinel value — voice.py handles call close

Update generate_and_speak() to handle tool calls:

Changes to: backend/routes/voice.py

# In generate_and_speak() — after detecting a tool_use chunk from LLM:

from tools.router import tool_router

from tools.definitions import TOOLS

# 1. Execute the tool

result = await tool_router.execute(chunk["name"], chunk["input"])

# 2. Special handling for handoff

if result == "HANDOFF":

await tts.synthesize_and_send("Connecting you to a team member now. One moment.")

await websocket.send_json({"type": "handoff"})

return

# 3. Inject tool result into message history and re-call Claude

tool_result_msg = {

"role": "user",

"content": [{"type": "tool_result",

"tool_use_id": chunk["id"],

"content": result}]

}

updated_history = await mem.get_history(session_id)

updated_history.append(tool_result_msg)

# 4. Claude generates final spoken response from tool result

async for chunk2 in llm.respond(updated_history, tools=TOOLS):

if chunk2["type"] == "text":

...  # same sentence-flush-to-TTS logic as before

Days 6–7 — Full Integration & Conversation Testing

Wire everything together. Run structured test scenarios that cover the full intent matrix and verify no regressions from Week 1.

Test Scenarios

| Scenario | Expected Behaviour | Pass / Fail |
| --- | --- | --- |
| Simple greeting: "Hello" | Warm 1-sentence greeting, no tool called |  |
| Product question: "What are your hours?" | search_knowledge_base called, answer spoken from result |  |
| Book an appointment: "I'd like to book for tomorrow" | Agent asks for name/time, book_appointment called |  |
| Barge-in mid-response | Agent stops speaking immediately, listens to user |  |
| Second turn recalls first: "What did I just ask?" | Agent references prior context from Redis history |  |
| Speak to human: "Let me talk to someone" | handoff_to_human called, graceful close message spoken |  |
| 15-turn conversation | Redis holds last 10 turns; early context dropped cleanly |  |
| Reconnect after session expires (30+ min) | Fresh session starts with no stale context |  |

Final Tasks

☐ Run all 8 test scenarios above; log pass/fail

☐ Measure average round-trip latency across 10 turns; target < 1.5 s

☐ Confirm Redis holds correct history with redis-cli: KEYS session:*

☐ Confirm barge-in cancels TTS within 200 ms of speech detection

☐ Review Claude responses for prompt violations (lists, long answers, hallucinations)

☐ Document any prompt changes in prompts.py with a short comment explaining why

☐ Update README with setup instructions, .env.example, and test instructions

End-of-Week Checkpoint — All boxes must pass before moving on

☐  All 8 conversation test scenarios pass

☐  Redis session stores and retrieves history correctly across turns

☐  Barge-in cancels the agent response immediately when user speaks

☐  LLM function calling routes correctly: each test phrase fires the right tool

☐  Tool results are injected back into the conversation and Claude responds naturally

☐  Handoff flow terminates the call cleanly with a confirmation message

☐  Average round-trip latency is under 1.5 seconds across 10 consecutive turns

☐  README.md is updated with setup steps and .env.example is committed

End-of-Week-2 Deliverables Summary

| Component | File | Status at End of Week 2 |
| --- | --- | --- |
| FastAPI backend | backend/main.py | Running in Docker |
| Deepgram STT | services/stt.py | Streaming, VAD events active |
| ElevenLabs TTS | services/tts.py | Sentence-level streaming |
| Claude LLM | services/llm.py | Streaming + tool_use detection |
| WebSocket endpoint | routes/voice.py | Full pipeline wired + state machine |
| Agent persona & prompt | prompts.py | Tested across 10+ scenarios |
| Redis session memory | services/memory.py | Sliding window, TTL 30 min |
| Barge-in handling | routes/voice.py | Task cancellation on SpeechStarted |
| Tool definitions | tools/definitions.py | 4 tools defined in Anthropic schema |
| Tool router | tools/router.py | Stub handlers, ready for Week 3 APIs |
| Frontend widget | frontend/index.html+voice.js | Browser mic → WebSocket → speaker |

Week 3 picks up here with real API integrations: Google Calendar for book_appointment and ChromaDB RAG for search_knowledge_base.